QUALITY CONTROL PROCEDURE

Status of documents

| K | 12 Monthly Review | Name | J King |  |  |  |  |  | 1/12/25 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| J | 12 Monthly Review | Name | J King |  |  |  |  |  | 01/12/24 |
| I | 12 Monthly Review | Name | J King |  |  |  |  |  | 01/12/23 |
| H | 12 Monthly Review | Name | J King |  |  |  |  |  | 01/12/22 |
| G | 12 Monthly Review | Signature |  |  |  |  |  |  | 10/01/21 |
|  |  | Name | J King |  |  |  |  |  |  |
| F | 12 Monthly Review | Signature |  |  |  |  |  |  | 10/01/20 |
|  |  | Name | J King |  |  |  |  |  |  |
| E | Roles & responsibilities updated | Signature |  |  |  |  |  |  | 20/01/18 |
|  |  | Name | J King |  |  |  |  |  |  |
| Rev. | Description |  | Originator |  |  |  |  |  | Date |
| Document Control Procedure to be reviewed if there is any incident or significant change that might affect the activity, otherwise every 12 months |  |  |  |  |  |  |  |  |  |

# PURPOSE of PROCEDURE

This procedure identifies the quality procedures to be adopted by Hillstreet UK Ltd. These procedures are required to ensure that any works carried out meet the specification / needs of the client.

2	SCOPE

The scope of this document applies to all current construction sites.

3	RESPONSIBILITY

### John King (Director) is responsible for the overall quality on all Hillstreet UK sites, John is assisted in this role at site level by the Site Manager who will be responsible for monitoring quality on a day to day basis ensuring that construction is carried out in line with the contract specification. The site manager is responsible for closing out any quality issues / snagging etc. as the works progresses.

We use the Fieldview app to monitor quality on our sites, this app is a quality control app on an ipad whereby each section of work completed needs to be signed off by our Project Manger and engineers and photos taken. This app is connected to our server and stored.

In 2020 we have invested in another quality app called BIMxtra which is also an ipad based app where work is signed off by our project manager/engineers and then by the client or main contractor.  Photos are also taken and fed back to our server at head office.

Subcontract procurement and purchasing will be primarily carried out by the Commercial Manager who will procure specialist subcontract trades and materials in line with the contract specification and the requirements of the site manager.

4	DEFINITIONS

NCR – Non-conformance report

RFI – Request For Information

5	PROCESS

5.1 	General

Generally, Hillstreet UK Ltd are working for principle contractors who operate their own quality system accredited in line with ISO 9001.

In these situations, Hillstreet UK Ltd will work under the main contractors’ quality procedures as requested.  For example, Sir Robert McAlpine, Balfour Beatty, Vinci, Morgan Sindall and Kier Construction.

When there are no main contractor quality procedures in place, Hillstreet UK Ltd will work to the procedures and check sheets identified in the documentation section.

5.2	Information Distribution

Construction information (drawings, Specifications, RFI responses, emails etc) will be generally available on a client’s collaboration website. These will be accessed via this website to ensure that the current construction information is being used at all times.

Where information is received electronically via email then it will be distributed via the recipient to all members of the Hillstreet site team and a copy of the information loaded onto the company server.

RFI’s will be raised to cover missing information or design queries, these will be raised electronically using the client database where possible otherwise the Standard Hillstreet RFI form will be used and a register kept (both hard copy on site and electronically in the project file on the server.

5.3 	Quality Procedures

The construction specification will be interrogated and an Inspection & Test Plan carried out to identify the quality inspections to be carried out and the records to be kept.

5.4 	Workmanship Quality / Handover / Snagging

When an area of works has been completed, it will be checked internally to confirm that the construction has been carried out in line with the specification and that the area is clean and tidy. Once Hillstreet are satisfied that the quality is in line with the specification, it will be offered to the main contractor for quality purposes and to sign off that they are happy with the quality. This will be done under cover of a handover document.

5.5 	Audit Process

The quality procedures will be audited and recorded on an annual basis to ensure that the procedures are being followed in line with this document. See Audit checklist in appendix 2 below.

6	DOCUMENTATION

The following documentation will be recorded and held on file in the site office until completion of the works. These will be transferred to Head Office upon completion of the contract and held until the final account has been agreed.

- Inspection & Test Plan

- Request For Information

- Drainage Track Sheets

- Concrete Inspection Forms

- Drainage Inspection Forms

- Material Approval Forms

- Handover Sheet

- Audit Plan

John King

Director

1st December 2025

APPENDIX 1

Quality Documentation

APPENDIX 2

Audit Plan

Audit Plan

Site: -________________

Date: -_______________

Audit By: - ___________

| Ref | # Description | Checked | Comments |
| --- | --- | --- | --- |
| 001 | Inspection & Test Plans Have I&TP’s been produced if so for what activities. | 15 |  |
| ## 002 | Document Distribution How are documents controlled Is the drawing register up to date (if used) |  |  |
| 003 | RFI’s How are Queries /RFI’s raised Is the register up to date |  |  |
| 004 | Track Sheets Are track sheets used on this scheme |  |  |
| 005 | ### Drainage Inspection Forms Is register up to date Are forms signed by employer and returned to HCL |  |  |
| 006 | ### Concrete Inspection Forms Is register up to date Are forms signed by employer and returned to HCL |  |  |
| 007 | ### Material Approval Forms Is register up to date Are forms signed by employer and returned to HCL |  |  |
| 008 | Concrete Cube Testing Is the register up to date Are cubes being taken in accordance with Spec Are the cubes recorded on the CIF Are the cubes stored correctly |  |  |
| 009 | Asbuilt Drawings Are asbuilts surveys being carried out Are drawings up to date | 16 |  |
| 010 | ### Health & Safety File Are H&S Files up to date |  |  |
| 011 | Handover Document Are handover documents being used Are documents signed off |  |  |